# THRIVTS — MIGRATION TO .NET 10 API + REACT/TYPESCRIPT

Architecture, business rationale, and implementation plan

Prepared for: Thrivts leadership & development team

# PART 0 — WHY WE ARE MOVING TO THIS STACK

## 0.1 Where Thrivts Is Today

The Thrivts platform currently runs as five independent, hand-built web pages (Buyer, Seller, Admin, Agency, Partners), each talking directly to the Supabase database from the browser. There is no dedicated backend application — all business logic is split between database functions and JavaScript running in the customer's browser. This approach was the right choice to launch fast, but it was never intended to be the long-term foundation for a scaling B2B marketplace handling real money, KYC-verified sellers, and confidential buyer/seller identities.

## 0.2 Why We Are Moving Now

| Driver | What it means for Thrivts |
| --- | --- |
| Security & trust | Thrivts' entire business model depends on buyers and sellers never seeing each other's identity (the "invisible broker" guarantee). Today that rule is enforced only by database configuration that has never been formally audited. A dedicated backend lets us enforce and test this guarantee in code, closing our single biggest operational risk. |
| Scalability | As transaction volume grows, a proper API layer lets us scale the backend independently of the frontend, add caching, and handle far more concurrent buyers and sellers without a redesign. |
| Maintainability & speed of delivery | Right now, every fix or feature must be repeated across five separate HTML files. A shared, well-structured codebase means new features ship faster and with fewer bugs, across all five portals at once. |
| Enterprise-grade reliability | .NET is the same technology stack used by banks, airlines, and large logistics and marketplace platforms worldwide. Moving to it signals — and delivers — the reliability expected of a platform moving real B2B money internationally. |
| Auditability & compliance | A structured backend gives us proper audit trails, automated testing, and clear logic that can be reviewed by security auditors or investors — much harder to demonstrate with logic scattered across frontend files. |
| Better user experience | React enables a faster, smoother, more app-like experience for buyers and sellers (instant page updates, no full reloads) compared to today's static pages. |
| Lower long-term cost | Fewer bugs, faster onboarding for new developers, and reusable components (instead of five copies of the same code) reduce engineering cost over time, even though there is upfront investment now. |
| Future-readiness | A proper API is the foundation needed for what typically comes next for a growing marketplace: a mobile app, partner integrations, automated notifications, and AI-assisted features — none of which are realistically achievable on the current architecture. |

## 0.3 Summary Benefit Statement

In short: today's platform was built to prove the business model quickly, and it succeeded. This migration is about giving that proven business model a foundation that is secure by design, built to scale, faster to develop on, and aligned with the standards expected of an international B2B marketplace — without changing anything the buyer, seller, or agency experiences functionally; they get a better, faster version of the same platform.

# PART 1 — TECHNICAL ARCHITECTURE & IMPLEMENTATION GUIDE

This part is the reference for the development team — architecture, folder structure, security model, DTO rules, EF Core setup, and a phased rollout plan.

## 1. Decision Summary

| Decision | Choice | Reason |
| --- | --- | --- |
| Database | Keep Supabase (Postgres) | Schema, RLS, and all 19+ tables already live there. Rewriting to SQL Server means re-deriving the entire data model for no functional gain. |
| Backend | .NET 10 Web API, Clean Architecture | Business logic currently lives half in Postgres functions, half in frontend JS. Centralising it in a typed, testable backend fixes both the "unauditable security rules" and "client-only validation" risks identified in the audit. |
| DB access | EF Core + Npgsql provider | Postgres works fine from .NET; no need for SQL Server-only tooling. |
| Frontend | React + TypeScript | Replaces the five hand-rolled HTML portals with shared components, typed contracts, and no duplicated code. |
| Browser ↔ Supabase direct calls | Removed entirely | The React apps will talk only to the .NET API. This is the single biggest architectural change — see Security section. |

## 2. High-Level Architecture

Three tiers, one direction of trust:

- React + TypeScript apps (Buyer / Seller / Agency / Partner / Admin) — call only the .NET API, using a Bearer token for authentication.

- .NET 10 Web API (Clean Architecture) — Presentation (controllers, DTOs) → Application (use cases, validation, business rules) → Domain (entities, deal state machine — no external dependencies) → Infrastructure (EF Core, Supabase Auth token validation, email).

- Supabase Postgres — database only from this point forward. Supabase Auth still issues the login token the API verifies; Row-Level Security stays on as a safety net, not the primary gate.

Key shift: today the browser is the client of Supabase, enforced by database security rules. After migration, the .NET API is the only client of Supabase, and the API becomes the enforcement point for all business and security rules.

## 3. Solution / Folder Structure

Thrivts.sln

src/

Thrivts.Domain/          Entities, enums, deal state machine, commission rules

Thrivts.Application/     Use cases (Commands/Queries), DTOs, validation

Thrivts.Infrastructure/  EF Core + Npgsql, Supabase Auth token validation, email

Thrivts.Api/              Controllers, middleware, Program.cs

tests/

Thrivts.Domain.Tests / Application.Tests / Infrastructure.Tests / Api.Tests

frontend/

apps/       admin / buyer / seller / agency / partners

packages/

api-client/   generated from the .NET API spec

ui/           shared components (replaces code copy-pasted across 5 portals today)

Dependency rule (non-negotiable): Domain depends on nothing. Application depends only on Domain. Infrastructure and Api depend on Application + Domain. This keeps business logic (deal transitions, commission math, the buyer/seller identity rule) testable without a live database.

## 4. Domain Layer

- Plain C# entities mirroring existing tables: profiles, buyers, sellers, agencies, influencers, requirements, deals, deal_allocations, commissions, influencer_commissions, disputes, seller_responses, requirement_seller_offers, offer_rounds, message_threads, categories, audit_log, exchange_rates, shipping_rates.

- Deal owns the state machine: match → confirmed → paid → in_fulfillment → dispatched → delivered → settled, with cancelled/disputed off-ramps. Invalid transitions throw an error rather than silently failing.

- Commission rules (agency % of spread, influencer % for 12 months, accrue-on-delivery / release-on-settlement) live in a dedicated calculator class — exact percentages to be reconfirmed with the business owner before final implementation.

## 5. Application Layer — Business Logic

Every existing database function gets a new, testable home here:

| Existing DB Function | New Home |
| --- | --- |
| get_public_activity | Public activity query — anonymous, rate-limited |
| submit_partner_application | Partner application command — anti-spam checks enforced server-side, not just in the UI |
| apply_referral_code / apply_agency_ref | Referral attribution commands |
| accept_seller_offer / accept_seller_quote | Seller offer commands |
| post_offer_round | Negotiation round command |
| get_agency_dashboard / get_influencer_overview | Dashboard queries, always scoped to the logged-in user — never a client-supplied id |
| approve_seller, verify_seller_kyc, block/unblock/delete_seller | Admin seller-lifecycle commands, role-checked at both the API gate and inside the handler |
| admin_block_buyer / unblock / delete | Admin buyer-lifecycle commands |
| create_deal_from_match, advance_deal_status, admin_accept/decline_offer | Admin deal commands, calling into the Deal state machine |
| admin_create_agency / admin_create_influencer | Onboarding commands |

All input validation (currently only enforced in the browser in places) moves into this layer, so a rule is enforced no matter which app or device calls the API.

## 6. Security — The Most Important Part of This Migration

### 6.1 Authentication

Supabase Auth remains the identity provider — no need to rebuild login, signup, or password reset. The React app signs in via Supabase and receives a token; that token is sent to the .NET API on every request; the API verifies it using standard, well-supported .NET security middleware.

### 6.2 Authorization — What Changes

Today, security is enforced by database rules because the browser talks to the database directly. After migration, the .NET API becomes a trusted middle layer — so every authorization rule (who can see or change what) must be explicitly re-implemented and tested in the Application layer. Database-level rules remain switched on as a backup safety net, but are no longer the primary guard. This is the change that most directly protects Thrivts' core promise that buyers and sellers never see each other's identity.

### 6.3 DTOs Enforce the Identity-Hiding Rule

The database views that currently hide buyer/seller identity from each other are replaced by role-specific response shapes in the API (e.g., a seller-facing deal response never includes buyer details, and vice versa). Every new field added to any response must be checked against "should this role be allowed to see this?" — this is treated as a security review step, not a style choice.

### 6.4 Other Security Measures

- Secrets (API keys, database credentials) stored in a secure secrets manager — never committed to code or shipped to the browser.

- All database queries parameterized by the framework by default — protects against injection attacks.

- Rate limiting on public-facing endpoints (activity feed, partner applications) to prevent abuse.

- HTTPS enforced everywhere; CORS restricted to Thrivts' own apps only.

- Every admin action continues to be written to the audit log, automatically.

## 7. Database Access — EF Core + Supabase Postgres

- Connections go through Supabase's built-in connection pooler for efficient, high-concurrency access.

- The full database schema will be exported and placed under version control as the very first step of this project — today it exists only inside the live Supabase project, which is a risk if anything were ever lost or misconfigured.

- Going forward, schema changes are made through tracked, reviewable migrations rather than ad-hoc edits in the Supabase dashboard — giving full history and repeatability.

- Queries are written to fetch only the columns actually needed (rather than "everything"), improving performance and reducing data transfer costs.

## 8. API Layer

One set of endpoints per portal (Buyers, Sellers, Agencies, Influencers, Admin, Public). Controllers stay thin — they receive a request, hand it to the Application layer, and return a response; no business logic lives in this layer. A machine-readable API specification is generated automatically, which is also used to keep the React apps' data types in sync with the backend at all times, eliminating a whole class of bugs caused by frontend and backend drifting apart.

## 9. DTO (Data Shape) Conventions

- Internal data structures are never exposed directly to the outside world — every API response is an explicit, purpose-built shape.

- Response shapes are role-specific, not just entity-specific — this is what enforces the buyer/seller identity-hiding rule going forward.

- Money fields always carry their currency explicitly (e.g. "AmountUsd") to prevent the kind of currency mismatch bug found during the last audit.

## 10. Frontend — React + TypeScript

- A typed API client is generated directly from the backend's specification, so the frontend and backend can never silently drift out of sync.

- Shared components (currency formatting, dates, tables, export tools) are built once and reused across all five portals, instead of being copy-pasted five times as they are today.

- Structure can be five focused apps (mirroring today's five-portal deployment) or one app with role-based sections — a team preference, not a correctness issue.

## 11. Migration Roadmap (Phased Rollout)

- Export and version-control the full database schema.

- Audit existing database security rules to document the intended access rules — this becomes the specification for the new authorization logic.

- Build the Domain and Infrastructure layers against the exported schema.

- Stand up authentication end-to-end (login → verified token → protected endpoint) before building features.

- Migrate business logic one portal at a time, starting with Admin (highest security stakes, smallest user group to coordinate with).

- Build matching API endpoints and React screens per portal — Admin first, then Seller/Agency, then Buyer and Partners (highest traffic, most public-facing).

- Run the old and new versions of each portal in parallel during cutover until verified, then switch over.

- Once every portal is migrated, lock down direct database access from any remaining old code.

## 12. Testing Strategy

| Layer | Approach |
| --- | --- |
| Business rules | Automated unit tests — deal transitions, commission calculations |
| Application logic | Automated tests confirming a user can only ever see their own data (explicit test cases per role) |
| Database layer | Integration tests against a real Postgres instance |
| API | End-to-end tests — authentication required/rejected correctly, correct data shapes returned |
| Identity protection | Dedicated tests asserting seller-facing data never contains buyer details and vice versa |

## 13. Deployment & Ongoing Operations

- A staging environment (separate database and app instance) is used for all testing — production data and the live platform are never used for testing changes.

- Error monitoring and structured logging are added on both backend and frontend, so issues are caught and diagnosed quickly.

- Automated deployment pipelines ensure every release is tested consistently before reaching production.

## 14. Checklist for Every New Feature Going Forward

- Does this need a new business rule, or a change to the deal lifecycle / commission logic?

- Which user roles are allowed to use this feature, and is that enforced and tested?

- Which roles can see the resulting data — does an existing response shape need a new, separate variant instead of just adding a field?

- Is the API specification and the frontend's typed client regenerated and in sync?

- If this touches buyer/seller identity, disputes, commissions, or admin actions — is there an explicit authorization test before this ships?

Prepared as part of the Thrivts platform re-architecture planning. See accompanying technical documents (schema, audit report, known gaps) for full detail on the current system.